16. Project Charter Submission

Project Charter – School ERP Management System

Project Title:
School ERP Management System

Project Sponsor:
Course Instructor / Institution

Project Manager:
(Venkat)

Project Team:
Syam,Sudheer,lohith,Venkat– Developer, Analyst, Tester, Documentation

Problem Statement:
Manual and fragmented school management processes lead to data inconsistency, delayed communication, and administrative inefficiency.

Project Objective:
To design and develop a centralized web-based ERP system that automates academic and administrative processes in a school.

Scope Summary:
Includes student management, attendance, exams, timetable, fees, communication, and reporting modules.
Excludes mobile apps, payment gateways, transport, library, and biometric systems.

Key Deliverables:

- Stakeholder Register

- Software Requirements Specification (SRS)

- Use Case Diagrams

- Final Project Report

Assumptions:

- Users have basic computer knowledge

- Internet access is available in school

Constraints:

- Web-only system

- Limited to core academic modules

Approval:

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| P. Saravanan | Project Sponsor |  |  |

17. Stakeholder Register Submission

Stakeholder Register

| ID | Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- | --- |
| ST-01 | School Admin | Primary | Efficient administration | High |
| ST-02 | Teachers | Primary | Easy attendance & marks entry | High |
| ST-03 | Students | Primary | Access academic info | Medium |
| ST-04 | Parents | Primary | Monitor performance & fees | Medium |
| ST-05 | Principal | Secondary | Reports & oversight | High |
| ST-06 | IT Admin | Secondary | System maintenance | Medium |

18. Complete SRS Document

Software Requirements Specification (SRS)

School ERP Management System

Version: 1.0

Prepared By: Project Team

Institution: Alliance University

Date: __________

Table of Contents

- Project Selection & Team Formation

- Team Agreement

- Problem Statement

- Stakeholder Analysis

- Stakeholder Interests & Influence

- Stakeholder Register

- Scope Definition – In-Scope

- Scope Definition – Out-of-Scope

- Scope Boundaries

- SRS Introduction

- Overall Description

- Functional Requirements

- Non-Functional Requirements

- Use Case Diagrams

- Glossary

- Project Charter

- Stakeholder Register Submission

1. Project Selection & Team Formation

Project Title

School ERP Management System

Project Description

The School ERP Management System is a web-based application designed to automate and integrate academic and administrative processes of a school into a single centralized platform.

Team Roles

- Project Manager – Planning, coordination, and documentation

- System Analyst – Requirement analysis and modeling

- Developer – System design and implementation

- Tester – Verification and validation

- Documentation Lead – SRS and report preparation

2. Team Agreement

The team agrees to follow the working norms listed below:

- Regular weekly meetings

- Equal contribution from all members

- Deadlines must be strictly followed

- Respectful communication and collaboration

- Conflicts resolved through discussion and instructor guidance

3. Problem Statement

Problem

Traditional school management systems rely heavily on manual processes, leading to inefficiencies, data inconsistency, and communication gaps.

Proposed Solution

A centralized School ERP system that automates attendance, examination, fee management, and communication.

Target Users

- School Administrators

- Teachers

- Students

- Parents

Value Proposition

- Improved efficiency

- Real-time access to data

- Reduced paperwork

- Better transparency and communication

4. Stakeholder Analysis

Primary Stakeholders

- School Administration

- Teachers

- Students

- Parents

Secondary Stakeholders

- Principal

- IT Administrator

- Project Instructor

5. Stakeholder Interests & Influence

| Stakeholder | Interest | Influence |
| --- | --- | --- |
| Admin | Efficient operations | High |
| Teachers | Easy data entry | High |
| Students | Academic visibility | Medium |
| Parents | Performance tracking | Medium |
| Principal | Reports & control | High |

6. Stakeholder Register

| ID | Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- | --- |
| ST-01 | Admin | Primary | Management | High |
| ST-02 | Teacher | Primary | Academics | High |
| ST-03 | Student | Primary | Information | Medium |
| ST-04 | Parent | Primary | Monitoring | Medium |
| ST-05 | Principal | Secondary | Oversight | High |

7. Scope Definition – In-Scope

- User Management

- Student Management

- Attendance Module

- Examination & Marks Management

- Timetable Management

- Fee Management

- Announcements & Notifications

- Reports and Dashboards

- Data Security and Backup

8. Scope Definition – Out-of-Scope

- Mobile application

- Online payment gateway

- Biometric attendance

- Library management

- Transport management

- HR and payroll systems

9. Scope Boundaries

The system will be developed as a web-based application with role-based access control. Third-party integrations and advanced automation features are excluded in Version 1.

10. SRS Introduction

Purpose

This document defines the requirements for the School ERP Management System.

Scope

The system automates school academic and administrative processes.

Definitions & Acronyms

- ERP – Enterprise Resource Planning

- SRS – Software Requirements Specification

- FR – Functional Requirement

- NFR – Non-Functional Requirement

11. Overall Description

Product Perspective

Standalone web-based system with centralized database.

Product Functions

- Student and staff data management

- Attendance and marks processing

- Fee and timetable management

- Notifications and reports

- User Authentication and authorization

Characteristics

- Admin: Technically skilled

- Teachers: Basic computer knowledge

- Students/Parents: Minimal technical skills

Constraints

- Web-only system

- Browser compatibility

- Data privacy compliance

12. Functional Requirements

FR-01: Login System

Users shall log in using valid credentials.

Acceptance Criteria: Login within 2 seconds.

FR-02: Student Management

Admin shall manage student records.

Acceptance Criteria: Accurate data storage.

FR-03: Attendance Management

Teachers shall mark daily attendance.

Acceptance Criteria: Immediate data saving.

FR-04: Marks Management

Teachers shall enter marks and generate reports.

Acceptance Criteria: PDF report generation.

FR-05: Fee Management

Admin shall define and track fees.

Acceptance Criteria: Correct fee calculation.

FR-06: Timetable Management

Admin shall manage class timetables.

Acceptance Criteria: Error-free display.

13. Non-Functional Requirements

NFR-01: Performance

Supports 500 concurrent users.

NFR-02: Security

Role-based access and encryption.

NFR-03: Usability

User-friendly interface.

NFR-04: Reliability

99% uptime and daily backups.

14. Use Case Diagrams

Actors

- Admin

- Teacher

- Student

- Parent

Use Cases

- Login

- Manage Students

- Mark Attendance

- Enter Marks

- View Reports

- View Timetable

- View Fee Details

- Post Announcements

(Use case diagrams are attached in the appendix.)

15. Glossary

- Admission Number – Unique student ID

- Attendance Percentage – Ratio of attended classes

- Fee Dues – Pending fee amount

- Report Card – Academic performance summary

- Timetable – Class schedule

16. Project Charter

The project charter defines objectives, scope, deliverables, assumptions, and approval authority for the School ERP Management System project.

17. Stakeholder Register Submission

The stakeholder register documented in Section 6 is formally submitted and approved for project execution

19. Requirements Sign-off

Project Title: School ERP Management System
Version: 1.0

We confirm that the requirements specified in this SRS document are complete, correct, and acceptable.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Instructor | Approver | ____ | ____ |
| Team Lead | Project Manager | ____ | ____ |
| Team Member | Developer | ____ | ____ |

18. Complete SRS Document (8–12 Pages)

How to compile it (VERY IMPORTANT)

Just merge what you already did into one document in this order:

- Title Page

  - Project Name

  - Team Members

  - Subject Name

  - Instructor

- Table of Contents

- 1. Introduction
(From Section 10)

- 2. Overall Description
(From Section 11)

- 3. Stakeholder Analysis
(From 4, 5, 6)

- 4. Scope Definition

  - In-Scope

  - Out-of-Scope

  - Scope Boundaries

- 5. Functional Requirements
FR-01 to FR-06 with acceptance criteria

- 6. Non-Functional Requirements
NFR-01 to NFR-04

- 7. Use Case Diagrams
(Can be hand-drawn / tool-based and added as images)

- 8. Glossary
(Section 15)