Exercise 1:16,17,18,19

1. Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 08 Feb 2026 | Project Team | Initial Charter |

2. Project Overview

2.1 Project Name

School ERP – Full-Stack Enterprise Resource Planning System

2.2 Project Description

The School ERP System is a comprehensive, web-based enterprise resource planning platform designed to digitize and automate the administrative, academic, and operational activities of educational institutions. Built on Next.js (React), the system provides a unified portal for students, teachers, administrators, and parents. The platform integrates modules for student enrollment, attendance tracking, grade management, fee collection, timetable scheduling, examination management, and real-time communication.

2.3 Project Objectives

- Develop a secure, role-based web portal accessible to Students, Teachers, Administrators, and Parents

- Automate student enrollment, attendance, grading, and fee management processes

- Provide real-time dashboards and analytical reports for academic performance monitoring

- Implement a centralized communication system for school-wide notifications and announcements

- Integrate timetable and examination scheduling with conflict detection

- Ensure data security, RBAC (Role-Based Access Control), and audit trails throughout the system

- Deploy a scalable, cloud-hosted solution with high availability (99.9% uptime target)

3. Project Scope

3.1 In Scope

- Student Management: Enrollment, profile management, promotion, and transfer

- Attendance Management: Daily attendance tracking with automated alerts

- Academic Management: Grade entry, report cards, and GPA computation

- Fee Management: Fee collection, receipts, payment history, and outstanding dues

- Timetable Management: Class scheduling and room/teacher allocation

- Examination Management: Exam scheduling, hall ticket generation, results publication

- Communication Module: Announcements, notices, and messaging

- Admin Dashboard: Analytics, reports, and system configuration

- Authentication & Authorization: Secure login, JWT tokens, RBAC

3.2 Out of Scope

- Mobile native application (iOS/Android) – web responsive only

- Integration with third-party payment gateways (Phase 2)

- Library Management System (Phase 2)

- Biometric attendance hardware integration

4. Deliverables

| # | Deliverable | Target Date |
| --- | --- | --- |
| 1 | Project Charter | Week 1 |
| 2 | Stakeholder Register | Week 1 |
| 3 | Software Requirements Specification (SRS) | Week 2 |
| 4 | System Design – UML Diagrams (Use Case, Class, Sequence, Activity) | Week 3 |
| 5 | Prototype / Working Application | Week 6 |
| 6 | Test Plan & Test Cases | Week 7 |
| 7 | Final Deployment & Documentation | Week 8 |

5. Project Timeline

| # | Phase / Milestone | Start | End |
| --- | --- | --- | --- |
| 1 | Project Initiation & Planning | Wk 1 | Wk 1 |
| 2 | Requirements Gathering & SRS | Wk 1 | Wk 2 |
| 3 | System Design & UML Modeling | Wk 2 | Wk 3 |
| 4 | Frontend Development | Wk 3 | Wk 5 |
| 5 | Backend & Database Development | Wk 3 | Wk 5 |
| 6 | Integration & Testing | Wk 5 | Wk 7 |
| 7 | Deployment & Final Documentation | Wk 7 | Wk 8 |

6. Budget Estimate

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Development (Team effort – 8 weeks) | Academic Project | No cost |
| Hosting – Vercel (Frontend) | $0 | Free Tier |
| Database – MongoDB Atlas / PostgreSQL | $0 | Free Tier |
| CASE Tools – StarUML / Visual Paradigm | $0 | Free/Trial |
| Total | $0 | Academic |

7. Risks & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Team member unavailability | Medium | High | Cross-training; task redistribution |
| Scope creep | High | Medium | Strict change control; weekly reviews |
| Technology integration issues | Medium | High | Early prototyping; spike solutions |
| Data loss / security breach | Low | Very High | Backups; HTTPS; JWT authentication |

8. Project Team

| Role | Name | Responsibilities |
| --- | --- | --- |
| Project Manager / Lead Developer | Team Member 1 | Overall coordination, backend architecture |
| Frontend Developer | Team Member 2 | Next.js UI, responsive design |
| Backend Developer | Team Member 3 | API development, database design |
| QA / Documentation | Team Member 4 | Testing, SRS, UML diagrams |
| Faculty Advisor / Supervisor | Instructor | Review, sign-off, guidance |

9. Approval & Sign-off

By signing below, the stakeholders acknowledge that they have reviewed and approved this Project Charter.

| Role | Name & Signature | Date |
| --- | --- | --- |
| Project Manager |  |  |
| Faculty Instructor |  |  |
| Team Representative |  |  |

Stakeholder Register

1. Purpose

This Stakeholder Register identifies and documents all individuals, groups, and organizations that have an interest in or may be affected by the School ERP System project. It captures stakeholder roles, interests, influence levels, and engagement strategies.

2. Stakeholder Identification

| # | Stakeholder | Role/Type | Interest | Influence | Attitude | Engagement Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Students | Primary User | High | Medium | Supportive | Regular demos; feedback forms |
| 2 | Teachers / Faculty | Primary User | High | Medium | Supportive | Workshops; training sessions |
| 3 | School Administrator | Primary User | Very High | High | Champion | Weekly status meetings |
| 4 | Parents / Guardians | Secondary User | High | Low | Neutral | Newsletters; portal access |
| 5 | IT/System Admin | Technical | High | High | Supportive | Technical reviews; documentation |
| 6 | Faculty Instructor | Supervisor | Very High | Very High | Champion | Weekly progress reports; sign-off |
| 7 | Development Team | Internal | Very High | Very High | Champion | Daily standups; sprint reviews |
| 8 | Finance Department | Secondary | Medium | Medium | Neutral | Fee module walkthroughs |
| 9 | Regulatory Bodies | External | Low | Medium | Neutral | Compliance documentation |
| 10 | Cloud Provider (Vercel) | External Vendor | Low | Medium | Neutral | SLA monitoring |

3. Stakeholder Analysis Matrix

3.1 Power / Interest Grid

The following categorization helps determine engagement priority:

| Quadrant | Stakeholders | Strategy |
| --- | --- | --- |
| High Power / High Interest | Faculty Instructor, School Administrator, Development Team | Manage Closely – involve in all decisions |
| High Power / Low Interest | Regulatory Bodies, Cloud Provider | Keep Satisfied – minimal but timely updates |
| Low Power / High Interest | Students, Teachers, Parents, Finance Dept. | Keep Informed – regular communication |
| Low Power / Low Interest | External auditors (if any) | Monitor – minimum effort |

4. Detailed Stakeholder Profiles

4.1 Students

| Attribute | Details |
| --- | --- |
| Primary Needs | View grades, attendance, timetable, exam results, fee receipts |
| Communication | In-app notifications, email alerts |
| Concerns | Data privacy, ease of use, mobile responsiveness |
| Success Metrics | Self-service completion rate, user satisfaction score |

4.2 Teachers / Faculty

| Attribute | Details |
| --- | --- |
| Primary Needs | Enter grades, mark attendance, view class timetable, communicate with parents |
| Communication | Training sessions, user manual, in-app help |
| Concerns | System reliability, ease of data entry, report generation |
| Success Metrics | Reduction in manual paperwork, time saved per week |

4.3 School Administrator

| Attribute | Details |
| --- | --- |
| Primary Needs | Full system control, user management, analytics, fee oversight, report generation |
| Communication | Weekly status reports, system admin training |
| Concerns | Data accuracy, system security, audit trails |
| Success Metrics | Operational cost reduction, data accuracy rate |

5. Communication Plan

| Stakeholder | Information Needed | Frequency | Method | Owner |
| --- | --- | --- | --- | --- |
| Faculty Instructor | Progress, risks, deliverables | Weekly | Meeting + Report | Project Manager |
| School Admin | Feature demos, feedback | Bi-weekly | Demo sessions | Lead Developer |
| Development Team | Sprint tasks, blockers | Daily | Standup | Project Manager |
| Students/Teachers | Training, user guide | Pre-launch | Workshop | QA Member |

6. Document Sign-off

| Role | Name & Signature | Date |
| --- | --- | --- |
| Project Manager |  |  |
| Faculty Instructor |  |  |

SCHOOL ERP SYSTEM

Software Requirements Specification (SRS)

1. Introduction

1.1 Purpose

This Software Requirements Specification (SRS) document describes the functional and non-functional requirements for the School ERP System. It is intended for the development team, faculty supervisors, and institutional stakeholders. This document serves as the foundation for system design, development, and acceptance testing.

1.2 Scope

The School ERP System is a Next.js-based full-stack web application that provides a centralized digital platform for school management. The system encompasses student enrollment, attendance, grading, fee management, timetable scheduling, examination management, and communication. The system is accessible via standard web browsers with role-based access for Students, Teachers, Administrators, and Parents.

1.3 Definitions, Acronyms, and Abbreviations

| Term | Definition |
| --- | --- |
| ERP | Enterprise Resource Planning |
| SRS | Software Requirements Specification |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token – used for authentication |
| API | Application Programming Interface |
| UI | User Interface |
| DB | Database |
| HTTPS | HyperText Transfer Protocol Secure |
| UC | Use Case |

1.4 Overview

Section 2 describes the overall system perspective and constraints. Section 3 provides detailed functional requirements per module. Section 4 covers non-functional requirements. Section 5 documents external interface requirements.

2. Overall Description

2.1 Product Perspective

The School ERP System replaces paper-based and disconnected manual processes with a unified digital platform. It operates as a standalone web application hosted on Vercel, with a Next.js frontend and serverless backend API routes, connected to a cloud database.

2.2 Product Functions

- User Authentication & Role Management

- Student Enrollment and Profile Management

- Attendance Tracking and Reporting

- Grade Entry, GPA Calculation, and Report Cards

- Fee Management and Payment Tracking

- Timetable Scheduling and Room Allocation

- Examination Management and Results Publication

- Announcements and Communication Module

- Admin Analytics Dashboard

2.3 User Classes and Characteristics

| User Class | Characteristics | Technical Proficiency |
| --- | --- | --- |
| Student | Views own academic data; limited write access | Basic – uses smartphone/laptop |
| Teacher | Enters grades and attendance; views class data | Moderate – familiar with web forms |
| Administrator | Full system access; manages all users and data | High – manages backend configuration |
| Parent | Read-only access to child's data and fee status | Basic – mobile-friendly access |

2.4 Assumptions and Dependencies

- Users have access to a modern web browser (Chrome, Firefox, Safari, Edge)

- Stable internet connection is available for system access

- The system is deployed on Vercel with automatic SSL/HTTPS

- Database uses MongoDB Atlas or PostgreSQL (cloud-hosted)

- Authentication uses NextAuth.js with JWT tokens

3. Functional Requirements

3.1 Module 1: Authentication & Authorization

| Req. ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | The system shall allow users to log in with email and password | Must Have |
| FR-02 | The system shall authenticate users using JWT tokens with 24-hour expiry | Must Have |
| FR-03 | The system shall enforce RBAC restricting access based on user role | Must Have |
| FR-04 | The system shall allow password reset via email verification link | Should Have |
| FR-05 | The system shall lock accounts after 5 consecutive failed login attempts | Should Have |

3.2 Module 2: Student Management

| Req. ID | Requirement | Priority |
| --- | --- | --- |
| FR-06 | Admin shall enroll new students with personal and academic details | Must Have |
| FR-07 | The system shall generate a unique Student ID for each enrolled student | Must Have |
| FR-08 | Admin shall update, transfer, or archive student records | Must Have |
| FR-09 | The system shall support bulk import of student data via CSV | Should Have |
| FR-10 | Students shall view their own profile and academic history | Must Have |

3.3 Module 3: Attendance Management

| Req. ID | Requirement | Priority |
| --- | --- | --- |
| FR-11 | Teachers shall mark daily attendance for their classes | Must Have |
| FR-12 | The system shall calculate attendance percentage per student per subject | Must Have |
| FR-13 | System shall send automated alerts when attendance falls below 75% | Should Have |
| FR-14 | Admin shall generate monthly and termly attendance reports | Must Have |
| FR-15 | Parents shall view their child's attendance records in real-time | Should Have |

3.4 Module 4: Grade & Academic Management

| Req. ID | Requirement | Priority |
| --- | --- | --- |
| FR-16 | Teachers shall enter marks for assignments, midterms, and finals | Must Have |
| FR-17 | System shall compute GPA automatically based on defined grading scale | Must Have |
| FR-18 | System shall generate printable report cards per student per term | Must Have |
| FR-19 | Students shall view their grades and GPA on their dashboard | Must Have |
| FR-20 | Admin shall view class-wide academic performance analytics | Should Have |

3.5 Module 5: Fee Management

| Req. ID | Requirement | Priority |
| --- | --- | --- |
| FR-21 | Admin shall create fee structures per class/grade | Must Have |
| FR-22 | System shall record fee payments and generate receipts | Must Have |
| FR-23 | System shall display outstanding dues per student | Must Have |
| FR-24 | Admin shall generate financial summary reports by period | Should Have |
| FR-25 | System shall send fee due reminders to parents/students | Should Have |

3.6 Module 6: Timetable & Examination Management

- FR-26: Admin shall create weekly class timetables with teacher-room allocation

- FR-27: System shall detect and flag scheduling conflicts

- FR-28: Teachers and students shall view their personalized timetables

- FR-29: Admin shall schedule examinations with date, time, and hall assignments

- FR-30: System shall generate hall tickets for students automatically

- FR-31: Teachers shall enter exam results; system publishes after admin approval

3.7 Module 7: Communication & Notifications

- FR-32: Admin shall post school-wide announcements visible to all users

- FR-33: Teachers shall send class-specific messages to students/parents

- FR-34: System shall send in-app and email notifications for key events

- FR-35: Users shall receive notifications for low attendance, fee dues, and results

4. Non-Functional Requirements

| NFR ID | Category | Requirement | Metric |
| --- | --- | --- | --- |
| NFR-01 | Performance | System shall load pages within 3 seconds under normal load | < 3 sec |
| NFR-02 | Availability | System shall maintain 99.9% uptime availability | 99.9% uptime |
| NFR-03 | Security | All data transmission shall use HTTPS/TLS encryption | TLS 1.2+ |
| NFR-04 | Security | Passwords shall be hashed using bcrypt (min cost factor 12) | bcrypt-12 |
| NFR-05 | Scalability | System shall support 500 concurrent users without degradation | 500 users |
| NFR-06 | Usability | UI shall conform to WCAG 2.1 Level AA accessibility standards | WCAG AA |
| NFR-07 | Maintainability | Codebase shall achieve at least 80% unit test coverage | >= 80% |
| NFR-08 | Compatibility | System shall support latest 2 versions of Chrome, Firefox, Safari, Edge | 4 browsers |
| NFR-09 | Reliability | System shall auto-backup database every 24 hours | Daily backup |
| NFR-10 | Portability | System shall be fully responsive on mobile (320px–1920px widths) | All screens |

5. External Interface Requirements

5.1 User Interfaces

- Login page with email/password fields and forgot-password link

- Role-specific dashboards with navigation sidebar

- Data tables with sorting, filtering, and pagination

- Forms with client-side and server-side validation

- Responsive layout supporting desktop, tablet, and mobile

5.2 Hardware Interfaces

- No dedicated hardware required; operates on standard web-connected devices

5.3 Software Interfaces

- Next.js 14+ – Full-stack React framework (frontend + API routes)

- NextAuth.js – Authentication with JWT session management

- MongoDB Atlas / PostgreSQL – Cloud-hosted database

- Vercel – Deployment and CDN hosting platform

- Nodemailer / SendGrid – Email notification delivery

5.4 Communication Interfaces

- HTTPS (TLS 1.2+) for all client-server communication

- RESTful API endpoints following JSON format

- SMTP over TLS for email notification delivery

6. System Constraints

- The system must be built using Next.js framework as specified by the course

- Deployment must be on Vercel platform using the existing project setup

- Must complete within the 8-week academic project timeline

- No external payment gateway integration in Phase 1

- Team size is limited to 4-5 members

7. Requirements Sign-Off

| Role | Name & Signature | Date |
| --- | --- | --- |
| Project Manager |  |  |
| Faculty Instructor / Supervisor |  |  |
| Lead Developer |  |  |
| QA / Testing Lead |  |  |